Diabetes Feast v3.0

Optical Meal Recognition

Implementation Plan

May 2026

# 1. Overview and Strategy

This document outlines the staged implementation plan for adding optical meal recognition to Diabetes Feast. The feature will allow users to photograph their meal and have the app automatically identify foods, estimate portions, and calculate nutritional data (carbohydrates, glycaemic load, calories) without manual entry.

The approach prioritises on-device processing for privacy and speed, leverages Apple’s existing frameworks where possible, and integrates seamlessly with the current MealBuilder pipeline so that recognised foods flow into the same Add Meal / Add Treat workflow users already know.

## 1.1 Why Now?

Apple’s announcement that Siri will use Visual Intelligence to read food barcodes and compose nutrition data signals that the platform is moving toward on-device food understanding. By building optical recognition into Diabetes Feast now, the app will be positioned ahead of the curve and ready to adopt Apple Intelligence APIs as they become available.

## 1.2 Git Branching Strategy

All Vision work should be developed on a dedicated feature branch (feature/meal-vision) created from the approved App Store branch. This keeps the submission-ready codebase clean while allowing parallel development. Key principles:

- Never commit Vision code to the main/release branch until the feature is complete, tested, and ready for a new App Store submission.

- Regularly merge main into the feature branch to pick up bug fixes and approved updates, preventing divergence.

- New Swift files only. The Vision feature should live in its own files (VisionCameraView.swift, FoodRecognitionService.swift, NutritionMatcher.swift, etc.) with minimal changes to existing files. The main integration point is a single “Scan Meal” button in MealBuilderView that presents the camera.

# 2. Architecture Overview

The meal recognition pipeline has four layers, each implemented as a separate Swift file with clean interfaces between them:

### Layer 1: Camera Capture

VisionCameraView.swift — SwiftUI view wrapping AVCaptureSession. Presents a live camera preview with a capture button and optional barcode overlay. Outputs a high-resolution UIImage.

### Layer 2: Food Recognition

FoodRecognitionService.swift — Takes the captured image, runs it through the ML model (Core ML or Vision framework), and returns an array of recognised food items with confidence scores. Handles both visual recognition (photo of food on a plate) and barcode/label recognition.

### Layer 3: Nutrition Matching

NutritionMatcher.swift — Maps recognised food names to nutritional data. Searches the app’s existing food database (Core Data) first, then falls back to an online API (e.g., Open Food Facts for barcodes, or USDA FoodData Central for general foods). Returns FoodItem objects compatible with MealBuilder.

### Layer 4: User Confirmation

ScannedMealReviewView.swift — Presents the recognised foods in an editable list. Users can adjust portions, remove incorrect items, add missing ones, and confirm. On confirmation, items are added to MealBuilder.foods via the existing addFood() pipeline, and the normal meal flow continues.

# 3. Implementation Stages

Each stage is designed to be independently testable and buildable. Complete one before moving to the next.

## Stage 1: Camera Integration and Permissions

Estimated effort: 2–3 days

Set up the camera capture pipeline and required iOS permissions. This stage produces a working camera view that can capture a still image, but does no recognition yet.

Deliverables:

- Add NSCameraUsageDescription to Info.plist with a clear, user-friendly explanation (e.g., “Diabetes Feast uses your camera to recognise foods and estimate nutritional content”).

- Create VisionCameraView.swift — a SwiftUI view using UIViewRepresentable to wrap AVCaptureSession with a live preview layer.

- Implement capture button that freezes the preview and outputs a UIImage at the camera’s native resolution.

- Add a “Scan Meal” button to MealBuilderView (alongside the existing “Add Food” button) that presents VisionCameraView as a sheet.

- Handle permission denied/restricted states gracefully with an alert directing users to Settings.

## Stage 2: Barcode and Nutrition Label Scanning

Estimated effort: 3–4 days

Add barcode detection as the first recognition pathway. This is the simpler of the two recognition modes and provides high-accuracy results via product database lookup. Apple’s upcoming Siri barcode feature validates this approach.

Deliverables:

- Add VNDetectBarcodesRequest to the camera pipeline to detect EAN-13, UPC-A, and QR codes in real time during preview.

- Create BarcodeNutritionService.swift — takes a barcode string and queries Open Food Facts API (free, open-source, 3M+ products) for nutritional data.

- Implement a local barcode cache in Core Data to avoid repeated API calls for the same product and to work offline for previously scanned items.

- Add barcode overlay to the camera preview showing a green highlight when a barcode is detected.

- Display the product name, image (if available from the API), and nutritional summary for user confirmation before adding to the meal.

## Stage 3: On-Device Food Image Recognition

Estimated effort: 5–7 days

This is the core visual recognition feature — photographing a plate of food and identifying what’s on it. This stage requires choosing and integrating an ML model.

ML Model Options (in order of preference):

- Apple Intelligence / Vision APIs (preferred): If Apple releases food recognition as part of their Visual Intelligence framework (as suggested by the Siri barcode announcement), this would be the ideal integration — no model hosting, automatic updates, and App Review friendly. Monitor WWDC 2026 announcements.

- Core ML with a pre-trained model: Use a model like Food-101 (101 food categories) or a more comprehensive model trained on a larger food dataset. Convert to .mlmodel format using coremltools. The model ships inside the app bundle (typically 50–150 MB) and runs entirely on-device. No network required.

- Cloud API fallback: Services like Google Cloud Vision, Clarifai Food, or LogMeal API can identify foods from photos with high accuracy. These require network connectivity and have per-request costs, but offer broader food coverage. Could be used as a fallback when on-device recognition has low confidence.

Deliverables:

- Create FoodRecognitionService.swift with a protocol-based architecture allowing multiple recognition backends (Core ML, Apple Intelligence, cloud API).

- Integrate the chosen Core ML model — run VNCoreMLRequest on the captured image and return top-N food predictions with confidence scores.

- Implement multi-food detection: use VNRecognizeObjectsRequest or a segmentation model to identify multiple foods on a single plate (e.g., rice + chicken + salad).

- Add confidence thresholds: only present items above 60% confidence; below that, offer a manual search fallback.

- Handle edge cases: empty plate, non-food images, poor lighting, blurry photos — show appropriate user feedback for each.

## Stage 4: Nutrition Matching and Portion Estimation

Estimated effort: 4–5 days

Bridge the gap between “this is chicken” and “this is 150g of grilled chicken breast with 0g carbs and 165 calories.” This is arguably the hardest stage because portion estimation from a photo is inherently imprecise.

Deliverables:

- Create NutritionMatcher.swift — maps recognised food names to the app’s existing food database using fuzzy string matching (e.g., “grilled chicken” → “Chicken breast, grilled”).

- Implement portion estimation using reference object sizing (optional: ask users to place a coin or card in frame for scale) or default to “medium serving” with easy adjustment via a slider (small / medium / large / custom grams).

- For barcode-scanned items, use the package serving size from the Open Food Facts data directly.

- If the recognised food isn’t in the local database, query USDA FoodData Central API as a fallback and cache the result locally.

- Calculate glycaemic load from the matched nutritional data using the same formula already in the app (GL = GI × carbs / 100).

## Stage 5: User Review and Confirmation UI

Estimated effort: 3–4 days

Create the review screen where users verify and adjust the AI’s suggestions before committing the meal. This is critical for user trust — the app should never silently log a meal without confirmation.

Deliverables:

- Create ScannedMealReviewView.swift — shows the captured photo at the top with recognised foods listed below, each with an editable portion size and a confidence indicator.

- Allow users to swipe-to-delete incorrectly recognised items, tap to edit portion/food name, and use an “Add more” button that drops into the existing manual food search (MultiSelectFoodSearchView).

- Show a nutritional summary at the bottom (total carbs, GL, calories) that updates live as items are adjusted.

- On “Confirm”, add all items to MealBuilder.foods via addFood() and dismiss back to MealBuilderView, where the user sees their meal populated and can proceed as normal.

- Store the photo reference (not the image data) with the meal entity for future reference in meal history.

## Stage 6: Learning from User Corrections

Estimated effort: 3–4 days

Make the recognition smarter over time by learning from the user’s corrections and eating patterns. This is a differentiator — most food recognition apps treat every scan as independent.

Deliverables:

- Track correction patterns: when a user changes “white rice” to “brown rice,” store the mapping locally. Next time the model predicts “white rice,” offer “brown rice” as the primary suggestion.

- Build a personal food frequency model: if the user eats oatmeal for breakfast 5 days a week, boost oatmeal confidence for morning scans using time-of-day context.

- Store user’s typical portion sizes per food item: if they always adjust chicken from “medium” to “200g,” default to 200g for future chicken detections.

- All learning data stays on-device in Core Data — no cloud upload of eating patterns.

## Stage 7: Apple Intelligence Integration (Future)

Estimated effort: TBD — dependent on Apple API availability

When Apple releases food-specific Visual Intelligence APIs (expected post-WWDC 2026), integrate them as a preferred recognition backend. This stage is speculative but worth planning for.

Potential integration points:

- Siri barcode nutrition: If Apple exposes Siri’s barcode-to-nutrition pipeline as an API, it could replace or supplement the Open Food Facts integration with Apple’s curated database.

- On-device food classification: Apple may add food categories to the Vision framework’s VNClassifyImageRequest, similar to how they added animal and plant recognition. This would eliminate the need to bundle a third-party Core ML model.

- App Intents for Shortcuts: Create an App Intent that lets users scan and log a meal via Siri: “Hey Siri, scan my lunch with Diabetes Feast.”

- HealthKit meal integration: If Apple adds meal/nutrition logging to HealthKit (currently limited to individual nutrients), sync recognised meals bidirectionally.

# 4. New Files Summary

The following new Swift files will be created on the feature/meal-vision branch. None of these files exist in the current codebase, so there is zero risk of merge conflicts with the approved App Store version:

- VisionCameraView.swift — Camera capture UI with live preview, capture button, and barcode overlay

- FoodRecognitionService.swift — Protocol-based ML recognition with Core ML, Vision, and cloud API backends

- BarcodeNutritionService.swift — Barcode detection and Open Food Facts API integration with local caching

- NutritionMatcher.swift — Food name to nutritional data mapping with fuzzy search and USDA fallback

- PortionEstimator.swift — Serving size estimation from image context with user preference learning

- ScannedMealReviewView.swift — User review and confirmation UI for recognised foods

- FoodLearningEngine.swift — On-device correction tracking and personal food frequency model

## 4.1 Changes to Existing Files

Modifications to existing files should be minimal. The primary change is adding a “Scan Meal” button to MealBuilderView.swift that presents VisionCameraView as a sheet. The button should sit alongside the existing “Add Food” and “Similar Impact Meal” buttons. No changes to the MealBuilder data model are required — recognised foods are converted to FoodItem objects and added via the existing addFood() method. An optional photo reference field may be added to MealEntity in Core Data for meal history display.

# 5. Estimated Timeline

Total estimated development time: 20–27 working days (4–6 weeks), assuming Stages 1–6 are implemented sequentially. Stage 7 (Apple Intelligence) is contingent on Apple’s API release schedule and is not included in this estimate.

Recommended milestones:

- Milestone 1 (end of week 1): Camera working, barcodes scanning, products identified from Open Food Facts.

- Milestone 2 (end of week 3): Photo-based food recognition working on-device with nutrition matching.

- Milestone 3 (end of week 5): Full pipeline complete with review UI, portion estimation, and correction learning.

# 6. Apple App Review Considerations

Given the previous 1.4.1 rejection, the optical recognition feature must be carefully positioned to avoid triggering medical device classification concerns:

- Frame as convenience, not diagnosis. The feature helps users log meals faster — it does not diagnose conditions or prescribe treatment. The nutritional data is informational, just like reading a food label.

- Always allow manual override. The AI’s suggestions must be editable and deletable. Never auto-log a meal without user confirmation.

- Clear accuracy disclaimers. Include text such as “Nutritional estimates are approximate. Verify against food labels for accuracy.”

- Camera permission justification. The NSCameraUsageDescription must clearly explain why the camera is needed. Apple rejects vague descriptions.

- On-device processing emphasis. Highlight in the App Review notes that food recognition runs on-device using Core ML, with no images uploaded to external servers, reinforcing the privacy story.

Diabetes Feast — Optical Meal Recognition Plan — May 2026